# Aurra.ai Shopify Buildout & API Integration Plan

This document outlines the updated technical approach for Aurra.ai's MVP launch using Shopify, AI styling, image generation, and smart NFT minting workflows.

## Overview

Aurra.ai is a superhuman stylist powered by AI, psychology, and fashion theory. The Shopify site serves as the user-facing entry point for outfit generation, minting, and shopping. This document reflects the streamlined MVP stack with minting options through Crossmint and smart contract utility via Thirdweb.

## Core Build Phases (5 Days)

Day 1: Shopify Setup + Multi-Step Quiz Integration (via Octane AI or custom form blocks).

Day 2: AI Outfit Prompt Generation & Image Output (OpenAI GPT-4 + DALL·E).

Day 3: Image Recognition & Dynamic Shopping Links (Google Vision + Shopify Storefront API).

Day 4: NFT Minting Integration (Crossmint) — enables style ownership.

Day 5: UI Polish + Mobile Optimization + Testing.

## Required APIs (MVP)

- OpenAI GPT-4 or GPT-4o — Style prompt generation based on survey data.

- DALL·E or Stable Diffusion (via Replicate) — Visual outfit rendering.

- Google Vision API — Detect style elements in generated images.

- Shopify Storefront API — Connect images to real-time shoppable items.

- Firebase Authentication — Secure user onboarding.

- Stripe — Handle payments/subscriptions.

- Crossmint — Mint NFTs without wallets.

- Postmark — Email confirmations.

## Future Integrations (Phase 2+)

- Thirdweb — Add smart contract utility for NFT perks, token-gated access, reward logic.

- Aurra Token — Connect owned NFTs to ecosystem points and digital wardrobe value.

- IPFS or NFTPort — For decentralized metadata and AR/3D/physical outfit redemption tracking.

## Developer Notes

Use Debutify for fast frontend Shopify development. Back-end AI logic should be handled through a middleware (Node.js or Python preferred) for prompt construction, session handling, and rendering orchestration. Ensure all outputs (images, shopping links, NFTs) are associated with the user’s event and identity context.